Dependencies

Key cross-team dependencies (tasks/features that rely on other teams’ work) are:

| Task/Feature | Dependent Team | Due Week | Risk Level |
| --- | --- | --- | --- |
| Project infrastructure provisioned | DevOps | 1 | High |
| Finalize architecture & API design | UI/UX, Backend | 4 | High |
| WordPress headless CMS ready | Backend | 2 | High |
| Presigned-URL upload API implemented | Backend | 6 | High |
| Media upload UI developed | Frontend | 6 | High |
| AI transcription pipeline available | GenAI, Backend | 9 | High |
| Chatbot feature ready | GenAI, Backend | 10 | High |
| Admin dashboard implemented | Backend, Frontend | 11 | Medium |
| SEO strategy delivered | Content, SEO | 3 | Medium |
| Analytics tracking set up | DevOps, Analytics | 4 | Medium |
| CI/CD pipeline deployed | DevOps | 3 | Medium |
| Client discovery answers & access provided. | External / Client Team | 1–2 | High |